SERVICENOW IT WORKFLOW AUTOMATION

Phase-4: Project Planning

Project: Auto Ticket Classification using Flow Designer | Target: u_incident_workflow | Scope: Global

## 4.1 Work Breakdown Structure (WBS)

The technical delivery was broken down across five structured implementation phases:

| Phase | Milestone Focus | Core Technical Tasks | Deliverable Artifact |
| --- | --- | --- | --- |
| WBS-1 | Environment Foundation | Initialize local update set, set active context | Project Update Set |
| WBS-2 | Schema & UI Modeling | Create u_incident_workflow, auto-number, form layout | sys_db_object, Form Layout |
| WBS-3 | Data Dictionary Rules | Configure dependent choice sets and values | sys_choice, sys_dictionary |
| WBS-4 | Flow Designer Engine | Build multi-branch logic, actions, data pills | sys_hub_flow, Snapshot |
| WBS-5 | Quality Assurance | Execute unit test matrix, review email logs, export | Update Set XML File |

## 4.2 Risk Management & Mitigation Strategies

• Case Sensitivity Risk: Flow Designer's native 'contains' operator on string inputs is case-insensitive, ensuring that user entries such as 'wifi', 'WiFi', and 'WI-FI' trigger identical branch logic successfully.
• Infinite Loop Mitigation: To prevent recursive execution when the Flow updates the incident record, the Flow trigger strictly evaluates: 'Category is Empty'. Once populated by an action, subsequent updates cannot re-trigger the flow.
• Missing Email Exception: If a ticket is logged with an empty Caller reference, the 'Send Email' action safely skips dispatch without failing the classification pipeline.